# InsightFlow

Simple AI Business Report Generator

Excel/CSV → Business Insights → Word Report + PowerPoint

# 1. Project Goal

InsightFlow is a simple Business Analyst portfolio project. Any user can open a Streamlit web interface, upload a CSV or Excel business dataset, optionally select an analysis type and business objective, and click Generate Analysis. The application analyzes the data, sends verified results to a Groq-powered AI model for interpretation, and automatically creates a Word report and PowerPoint presentation.

The project intentionally avoids React, Node.js, microservices, authentication and a complex database. The focus is business analysis, automation, reporting and AI-assisted interpretation.

# 2. User Workflow

Open the Streamlit application.

Upload an .xlsx, .xls or .csv file from the UI.

Optionally choose General Business, Sales, Finance or Risk analysis.

Optionally describe the business question.

Click Generate Analysis.

Review the generated KPI summary and key findings.

Download the Word report (.docx).

Download the PowerPoint presentation (.pptx).

# 3. Simple UI

Use one clean Streamlit page containing:

File uploader for CSV/Excel.

Analysis-type dropdown.

Optional business-objective text box.

Generate Analysis button.

Progress/status messages.

Short KPI and insight preview.

Download Word Report button.

Download PowerPoint button.

No dashboard is required for the MVP. The UI should behave like a simple 'feed data → get business report' tool.

# 4. Technology Stack

| Technology | Purpose |
| --- | --- |
| Python | Main development language |
| Streamlit | Browser UI and file upload |
| Pandas | CSV/Excel reading, cleaning and analysis |
| NumPy | Numerical calculations |
| OpenPyXL | Excel workbook support |
| Groq API | LLM inference for business insights |
| LangGraph | Lightweight agentic workflow |
| python-docx | Word report generation |
| python-pptx | PowerPoint generation |
| Plotly | Optional charts |
| python-dotenv | API-key configuration |
| Git/GitHub | Version control |

# 5. Project File Structure

InsightFlow/
├── app.py
├── analyzer.py
├── ai_insights.py
├── agent_workflow.py
├── report_generator.py
├── ppt_generator.py
├── prompts.py
├── utils.py
├── requirements.txt
├── .env
├── .gitignore
├── templates/
│   ├── report_template.docx
│   └── presentation_template.pptx
├── sample_data/
│   └── sample_sales_data.xlsx
└── outputs/
    ├── reports/
    └── presentations/

# 6. File Responsibilities

| File | Responsibility |
| --- | --- |
| app.py | Streamlit UI, upload, options, progress, preview and downloads. |
| analyzer.py | Load files, validate data, clean basic issues and calculate KPIs, trends and grouped summaries. |
| ai_insights.py | Call Groq and turn verified analysis into structured business insights and recommendations. |
| agent_workflow.py | Coordinate Planner → Analyst → Insight → Report Planner → Validator. |
| report_generator.py | Create the Word report and insert tables/charts/findings. |
| ppt_generator.py | Create the executive PowerPoint. |
| prompts.py | Store version-controlled AI prompts. |
| utils.py | Shared validation, formatting and file helpers. |
| templates/ | Optional professional Word/PPT templates. |
| sample_data/ | Example dataset for testing. |
| outputs/ | Generated artifacts; keep them out of Git if desired. |

# 7. Architecture

User
  ↓
Streamlit UI
  ↓
Upload CSV/XLSX + optional business objective
  ↓
Data Ingestion
  ↓
Validation & Cleaning
  ↓
Deterministic Business Analysis
  ├─ KPIs
  ├─ Trends
  ├─ Variance
  ├─ Segments
  └─ Basic anomalies
  ↓
Verified Analysis Package
  ↓
Groq AI / Agentic Workflow
  ├─ Interpret findings
  ├─ Executive summary
  └─ Recommendations
  ↓
 ┌───────────────┬───────────────┐
 ↓                               ↓
Word Generator              PPT Generator
 ↓                               ↓
.docx                           .pptx

# 8. How the Project Works

| Step | Process |
| --- | --- |
| 1. Upload | User uploads a CSV/XLSX through Streamlit; no code changes are needed. |
| 2. Read | Pandas loads the uploaded file into a DataFrame. |
| 3. Validate | Check empty files, duplicates, missing values, types and basic consistency. |
| 4. Understand | Detect date, numeric and categorical columns. |
| 5. Calculate | Compute totals, averages, growth, target achievement, margins where applicable, trends and grouped comparisons. |
| 6. Prepare Evidence | Create a compact structured analysis package containing verified metrics and context. |
| 7. AI Interpretation | Send the evidence and business objective to Groq for structured insights and recommendations. |
| 8. Validate Output | Check required fields and ensure important numeric claims have supporting evidence. |
| 9. Word | Generate an executive business report. |
| 10. PPT | Generate a concise management presentation. |
| 11. Download | User downloads both files from the Streamlit UI. |

# 9. Groq AI Integration

Use Groq as the inference provider. Store the API key in an environment variable such as GROQ_API_KEY and never hard-code it or commit it to GitHub. Send calculated results rather than blindly asking the model to analyze raw numbers.

Example AI input:
Business objective: Analyze sales performance and identify major issues.

Verified metrics:
Total revenue: ₹18.4 Cr
Revenue growth: 14.8%
Target achievement: 94%
Best region: West, +21.4%
Weakest product: Product B, -12.3%

Task: Generate 3–5 evidence-backed business insights and 2–4 recommendations.
Do not invent metrics. Return structured JSON.

# 10. Simple Agentic Workflow

LangGraph is optional but useful if you want the project to demonstrate agentic AI. Keep the workflow small:

Planner Agent — determines what analysis and report sections are needed from the user's objective.

Analyst Agent — calls deterministic Python analysis functions and organizes evidence.

Insight Agent — asks Groq to explain important verified findings.

Report Planner Agent — creates the report and slide structure.

Validator Agent — checks required fields and evidence support before files are generated.

Important: agents orchestrate the workflow; Python performs authoritative numerical calculations.

# 11. Development Phases for Agentic Coding

| Phase | Development Work | Definition of Done |
| --- | --- | --- |
| 1 — Setup | Create repo, virtual environment, requirements.txt, .env.example and basic Streamlit page. | App launches. |
| 2 — UI & Upload | Add file uploader, analysis type, business objective and Generate button. | Any user can upload CSV/XLSX. |
| 3 — Analyzer | Implement loading, validation, cleaning, column detection, KPIs, trends and summaries. | Analyzer returns structured results. |
| 4 — Groq | Implement Groq client, prompts and structured output schema. | AI produces evidence-based findings. |
| 5 — Agent Workflow | Add the lightweight LangGraph nodes and connect them. | End-to-end agentic run works. |
| 6 — Word | Build DOCX template with summary, KPIs, charts, insights and recommendations. | DOCX downloads. |
| 7 — PPT | Build 6–8 slide executive structure from the same evidence. | PPTX downloads. |
| 8 — Testing | Test multiple datasets, invalid files, missing data and API errors. | Workflow is reliable. |
| 9 — UI Polish | Improve progress, errors and download experience. | Clean portfolio UI. |
| 10 — Portfolio | Add README, screenshots, architecture and sample outputs. | GitHub-ready project. |

# 12. Agentic Coding Rules

Give the coding assistant this specification before asking it to code.

Build one phase at a time; do not generate the entire application in one prompt.

Run the app and tests after every phase.

Ask the coding assistant to explain changed files and preserve working code.

Use structured data between the analyzer and AI modules.

Keep prompts in prompts.py.

Never expose GROQ_API_KEY in source code, screenshots or GitHub.

Handle invalid files, missing data and API failures gracefully.

Validate AI claims against calculated evidence.

Keep the MVP to one Streamlit page.

# 13. Word Report Structure

Title and reporting period

Executive Summary

Dataset Overview

KPI Summary

Business Performance Analysis

Trend / Variance Analysis

Key Findings

Risks / Opportunities

Recommendations

Conclusion

Appendix: data-quality notes and methodology

# 14. PowerPoint Structure

Title

Executive Summary

KPI Overview

Performance Trend

Segment / Region Analysis

Key Business Insights

Recommendations

Next Steps

# 15. MVP Acceptance Criteria

A user can upload CSV or Excel from the browser.

No source-code changes are required for a new dataset.

Basic invalid-file and empty-data errors are handled.

Useful business metrics are calculated automatically.

Groq generates insights from verified analysis results.

A Word report is generated automatically.

A PowerPoint presentation is generated automatically.

Both files can be downloaded from the UI.

The Groq API key is never exposed in the repository.

# 16. Recommended Portfolio Positioning

Project title: InsightFlow — AI-Powered Business Report Generator

Resume description: Built a Streamlit-based AI business analysis application that allows users to upload CSV/Excel datasets and automatically generates KPI analysis, business insights, recommendations, Word reports and executive PowerPoint presentations using Python, Pandas and Groq-powered AI.

End of Documentation